## Slide 1: LNS Education Solutions
Lillie Harper

## Slide 2: Introduction
LNS Education Solutions is trying to implement a ticket based system; that allows students to enter their problems in the form of tickets. Accessible by:
Students, teachers and scrum masters, through a phone and laptop application
This application would have a prioritization of tickets P1’s being very important tickets, while P5 tickets could be worked on up to 5 days later.

## Slide 3: Key Requirements
K
-Accessible to everyone
-Easy to Understand
-Prioritization of tickets
-Phone Accessibility
-Gamification
- Ticket-based

## Slide 4: Implementation -Make a team who is going to work on this project and help develop it -Make a list with all of the requirements your team would like on the application -Implement an agile method like scrum working on a two-week basis checking in every once in awhile -Develop a user interface that the app would have to the customer, using gamification -Then release the application to the public and be ready to troubleshoot any errors
“
”

## Slide 5: Feasibility
F
Sourcing : Labor & Cost
Developing the application would take about a 6 month period
The application would cost about “$12,000 to $25,000”
Labor costs depends on the experience and expertise of the developers but low end labor costs around $30 an hr
Scope Definition: List of Features
Ticket creation and resolution
User registration and authentication
Dashboard
Gamification (leaderboard, point system)

## Slide 6: Timeline
Development Month 1-2
User Interface, ticket system and dashboard
Notifications Month 3-4
Notifications and gaming interface
Testing Month 4-5
Soft release within the company to check for user ease and troubleshoot
Public release and troubleshooting, seeing if the app is viable
Deployment Month 5-6

## Slide 7: Roles
Scrum Master
Making sure everyone is in line, and takes the lead in decisions needing to be made
Developers/Designers
Responsible for developing and designing the application
Testers
Making sure the app words and that there is no bugs or problems
Product Owner
Dr. Nick Miller because he provides feedback about the project

## Slide 8: Risks and Issues
Risks:
Technical, Resources, Finances and Security
Issues:
Communication Issues with the client and stakeholders

## Slide 9: Assumptions/Constraints
That we have the technology to complete this project
Requirements to be able to start and proceed with the project
The clients feedback to how the app works and what else they would like to see

## Slide 10: Thank you